E-Commerce Application - SOEN 341 Section SA

Minutes Meeting - Sprint 1 01/19/2022

horizontal line

**19 JANUARY 2022 / 12:00 PM / DISCORD**

# ATTENDEES

William Tremblay, Georgia Pitic, Leon Zhang, Harrisson Tang, Alan Matthew Vadlakunta, Alice Chen

# AGENDA

## **Last Meeting Follow-up**

1. N/A (This is the first meeting)

## **Decisions**

* Decision on time of meeting with TA
* Github initiation
  + Add individually GitHub username
* README file submission
* Task breakdown (User stories)
  + Shopping Cart
    - Add/Modify/Remove items to Cart
    - Keep history of items viewed by the user (using cookies)\*
    - Wishlist
  + User registration
    - Different kinds of users (anonymous, registered account, admin)
  + Inventory management
    - Search Bar (inventory query)
    - Using APIs?
    - Product creation for sellers
  + Payment method
  + Website UI
  + Customer functionalities
    - Order process tracking
  + Seller functionalities
    - Sales stats
  + Admin functionalities
    - Managing all profiles
    - Managing all sales/orders
  + Current location service
    - Flag of the country?
    - Look into google maps api
  + Hosting a domain
    - Firebase
    - Herokuapp
  + Email service
    - Send email for account registration
    - Send email for delivery
* Commits of all members
  + Adding URL to profile new to name

# NOTES

* Meeting with TA on Friday, January 21st at 12:25pm for Sprint 1
* Task breakdown

| Alan Matthew Vadlakunta | Inventory management, hosting domain |
| --- | --- |
| Georgia Pitic | Shopping Cart |
| William Tremblay | User Registration |
| Leon Zhang | Website UI (Figma) |
| Alice Chen | Payment method |
| Harrisson Tang | Website functionalities |
| Emily Dang | Email Service |

# ACTION ITEMS

1. Look into React, Apache
2. Make some sketches for the website using Figma
3. Look into different ways to host website
4. Find a name for the e-commerce website
5. Finish sprint 1 tasks by January 26th
6. Find website to manage schedule

# NEXT WEEK’S AGENDA

Next meeting: **26 JANUARY 2022 / 12:00 PM / DISCORD**