E-Commerce Application - SOEN 341 Section SA

Minutes Meeting - Sprint 1.2 01/26/2022

horizontal line

**26 JANUARY 2022 / 12:00 PM / DISCORD**

# ATTENDEES

William Tremblay, Georgia Pitic, Leon Zhang, Harrisson Tang, Alan Matthew Vadlakunta, Alice Chen, Emily Dang

# AGENDA

## **Last Meeting Follow-up**

1. React app setup
2. GitHub quick recap
3. Check-in for last meeting’s tasks

## **Decisions**

* Hosting Website: Netlify
* Github initiation
  + Add individually GitHub strengths and roles
* Choose core features for user stories
  + User registration/Login
  + Restricted Admin Account (Seller)
  + Inventory management
  + Checkout features
    - Cart
    - Payment

NOTES

* Business name ideas:
  + Whale (with a whale logo that looks like a G)
  + Eagle (with one of the E as a W sideways)
    - Eagle pushing the shopping cart
    - Eagle carrying the shopping bag

# ACTION ITEMS

1. Complete each user stories in respect with their assigned task
2. Look into splitting react files
3. Make some sketches for the website using Figma
4. Finish sprint 1 tasks by January 28th (Friday)

# NEXT WEEK’S AGENDA

Next meeting: **29 JANUARY 2022 / 8:00 PM / DISCORD**