E-Commerce Application - SOEN 341 Section SA

Minutes Meeting - Sprint 3.1 02/28/2022

horizontal line

**28 FEBRUARY 2022 / 8:00 PM / DISCORD**

# ATTENDEES

William Tremblay, Leon Zhang, Harrison Zhang, Alan Matthew Vadlakunta, Alice Chen, Georgia Pitic

# AGENDA

## **Last Meeting Follow-up**

1. Check-in for last meeting’s tasks
2. Demo the database

## **Decisions**

* Updated the user stories
* Assigned members to tasks

NOTES

* Assign task to project
* Website issues to fix
  + Scrollbar not relative to the page
  + Navbar goes under the products
  + Home page refresh leads to loss of data (Product Card pages)
* Add/Update User Stories and its tasks & points (Work on additional features, if a member has time)
  + Profile Management
  + Sellers Account
* Assign Tasks for Sprint 3

# ACTION ITEMS

1. Aim to complete each assigned tasks by March 16th (for Sprint 3)

# NEXT WEEK’S AGENDA

Next meeting: **TBD**